## Slide 1: Agile vs. Waterfall: Recommendation for ChadaTech
SNHU Travel Project Lessons
Christian Drew
CS 250
February 2026

## Slide 2: Explaining Agile Roles
Product Owner Maximizes value for the customer. Prioritizes Product Backlog. Represents stakeholders and users.
Scrum Master Guides the team on Scrum practices. Removes obstacles and impediments. Protects the team from distractions.
Development Team Cross-functional and self-managing. Delivers working increments every sprint. Includes developers, testers, and other skills.

## Slide 3: Explaining Agile Phases in SDLC
Planning Product Owner creates and prioritizes backlog with user stories. Team refines stories and estimates effort.
Development Team works in short sprints (1–4 weeks). Builds small, usable increments. Daily stand-ups keep progress visible.
Testing & Review Continuous testing during sprint. Sprint Review shows working software to stakeholders.
Deployment & Maintenance Deliver increment at sprint end. Repeat process for ongoing improvements.

## Slide 4: Describing Waterfall Model
How Waterfall Would Have Been Different
Waterfall is linear:
Requirements → Design → Implementation → Testing → Deployment
Changes are expensive and resisted.
For SNHU Travel wellness shift: Would require restarting requirements and design phases.
Delays would be months instead of days.
Team would build full product before feedback.
Risk of delivering wrong or outdated features.
Agile let us reprioritize backlog and update code quickly (Cobb, 2015)

## Slide 5: Waterfall or Agile Approach
Choose Waterfall for: Fixed requirements. Low expected change. Regulated projects with clear scope.
Choose Agile for: Changing needs. Fast feedback wanted. Complex or uncertain projects.
SNHU Travel had shifting priorities and tight timeline. Agile handled interruptions well and delivered value incrementally. Waterfall would have caused major delays and rework. Agile was better for this project (Verwijs & Russo, 2023).

## Slide 6: References
Cobb, C. G. (2015). The project manager’s guide to mastering Agile: Principles and practices for an adaptive approach. Wiley.
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org. https://www.scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf
Verwijs, C., & Russo, D. (2023). A theory of Scrum team effectiveness. ACM Transactions on Software Engineering and Methodology, 32(3), 1–50. https://doi.org/10.1145/3571849
Highsmith, J. (2021). Agile project management: Creating innovative products (2nd ed.). Addison-Wesley.